AAF Enterprise Agent Factory — Project Plan

Governed self-service AI agent platform, built on Microsoft Foundry inside a customer's Azure/Microsoft 365 tenant.

Living document 	owner: Ali · status: pre-build, planning complete · last updated: 2026-10-03

Contents

1. Executive concept

2. Target user experience

3. Architecture

4. Agent creation UI

5. NLP → Agent Blueprint

6. Governance gate

7. Approval model

8. Who builds what

9. MVP scope

10. Work breakdown

11. Timeline

12. Tech stack

13. Microsoft service notes

14. Research checklist

15. Open questions

16. Change log

1. Executive concept

AAF Enterprise Agent Factory is a governed self-service platform deployed inside a customer's Microsoft/Azure tenant. Authorized business users describe an AI use case in natural language, select approved data sources, tools, departmental context and access controls through a guided GUI, and submit the result for automated validation and human approval. Once approved, the platform creates and publishes the agent using Microsoft Foundry and exposes it through approved channels (Teams, Microsoft 365, or a custom app).

The product is not "access to Foundry." It's the enterprise factory built around Foundry: templates, a business-friendly creation experience, tool/data catalogs, policy enforcement, approval workflows, evaluation, identity, observability and lifecycle management.

2. Target user experience

- Create Agent — plain-language description of the business problem

- Choose department / function — HR, Finance, Procurement, IT, Security, Sales, Operations…

- Choose agent type — Knowledge Assistant, Analyst, Process Agent, Action Agent, Monitoring Agent, or template

- Select knowledge sources — approved SharePoint sites, docs, databases, knowledge bases

- Select actions/tools — Teams, Outlook, ServiceNow, SAP, CRM, security tools, APIs, MCP tools

- Define audience — named users, Entra groups, department, business unit

- Review generated Agent Blueprint — purpose, instructions, model, data, tools, permissions, risk class, guardrails

- Test in sandbox — sample prompts, business test cases

- Submit for approval — automated policy checks + human approval where required

- Publish — versioned, registered, monitored, exposed via approved channels

3. Architecture

| Layer | Component | Purpose |
| --- | --- | --- |
| User experience | AAF Agent Factory Web App / Teams App | NL agent creation, forms, templates, test, submit, status, catalog |
| Identity | Microsoft Entra ID | SSO, groups, RBAC, Conditional Access, user/agent identity |
| Factory orchestration | Azure Functions / App Service + API Management | Validate input, assemble blueprint, call Foundry APIs, versioning, submit/publish |
| NLP / agent design | Foundry model + structured schema | Convert intent into a constrained Agent Blueprint |
| Policy engine | Functions/APIM + Azure Policy + Purview/DLP | Enforce approved models, data classes, tools, connectors, audiences |
| AI platform | Foundry Agent Service | Agents, models, instructions, tools, knowledge, versions, runtime, observability |
| Tool catalog | Azure API Center + approved MCP/API tools | Expose only approved tools to citizen builders |
| Data / knowledge | SharePoint, Azure Storage, Azure AI Search, SQL, Fabric | Ground agents in authorized enterprise knowledge |
| Security | Entra, Managed Identities, Key Vault, private networking, Defender/Purview | Least privilege, secrets, network controls, monitoring |
| Governance | Agent 365 + Power Platform governance where relevant | Tenant-wide inventory, approval, ownership, lifecycle |
| Observability | Foundry tracing/eval + Azure Monitor/App Insights + SIEM | Quality, latency, errors, usage, cost, tool activity, security telemetry |

4. Agent creation UI (10 pages)

Should read as an enterprise service catalog, not an Azure admin console.

- Describe — "What would you like your agent to do?" + examples + structured outcome field

- Context — department, process, agent type, risk sensitivity, expected users

- Knowledge — searchable catalog of sources the user is entitled to select

- Actions — searchable tool catalog, permission-aware filtering

- Behaviour — tone, response format, human approval required, escalation, business hours

- Security — data classification, audience, geography, external sharing, action restrictions

- Review — generated blueprint + visual capability summary (Models + Knowledge + Tools + Users + Guardrails)

- Test — sample prompts, expected outcomes, evaluation results, red-team/security checks

- Submit — owner, business sponsor, expiry/review date, deployment channel, approval route

- Lifecycle — published version, users, usage, cost, evaluations, incidents, change history

5. NLP → Agent Blueprint

The NLP layer never lets raw user text bypass policy. It converts intent into a constrained, schema-validated blueprint — approved templates and the tool/data catalog bound what it can produce; it cannot invent connectors, permissions, or security settings.

Example request: "Create an HR agent that answers employee questions about leave policies using our HR SharePoint site and can raise a ServiceNow request when the employee needs HR support."

{

"name": "HR Leave & Support Agent",

"department": "HR",

"pattern": "knowledge_action",

"modelPolicy": "approved-general-enterprise",

"knowledgeSources": ["HR-SharePoint-Leave"],

"tools": ["ServiceNow-Create-HR-Request"],

"audience": ["All-Employees"],

"dataClassification": "HR-Sensitive",

"humanApproval": true,

"externalSharing": false,

"channels": ["Teams"],

"owner": "user@customer.com",

"reviewPeriodDays": 180

}

Internally this is machine-readable JSON; the user always sees a human-readable blueprint before submission.

6. Governance gate

Every agent passes an automated policy gate before human approval:

- Identity — is the requester authorized to create agents?

- Department — is the function allowed for this user?

- Model — approved for this data classification?

- Knowledge — sources approved and accessible to the intended audience?

- Tools — present in the approved tool catalog?

- Permissions — minimum required only?

- Data — personal, financial, health, security, or other restricted data involved?

- Actions — create, modify, delete, approve, transfer, send?

- Human-in-the-loop — required before consequential actions?

- External access — prohibited or restricted?

- Network — private connectivity required?

- Evaluation — minimum quality/safety thresholds met?

- Ownership — named business + technical owner?

- Lifecycle — expiry/review date set?

7. Approval model (risk-based)

| Risk | Example | Gate |
| --- | --- | --- |
| Low | Read-only knowledge agent, approved data | Automated checks; optional dept approval; publish |
| Medium | Business actions or sensitive internal data | Department owner + AI/security policy approval |
| High | Financial, HR-sensitive, security, privileged/consequential actions | Business owner + security/privacy + AI platform approval; human-in-loop |
| Restricted | Unapproved data, arbitrary external tools, destructive actions | Block, route to AAF/customer engineering review |

8. Who builds what

| Party | Responsibility |
| --- | --- |
| Microsoft | Foundry Agent Service, models, agent runtime, RBAC, agent identities, evaluation/observability, M365 agent governance |
| AAF | Factory UX, templates, business taxonomy, policy orchestration, approval workflows, tool catalog design, integrations, dashboards, managed service |
| Customer IT/Security | Identity groups, data ownership, security policies, approved apps/sources, risk appetite, approval authorities |

Architecture principle: don't build a second AI platform. Foundry, Entra, Agent 365, Purview and Azure API Management supply the platform; AAF's IP is the factory experience, templates, policy orchestration, catalog, approval model, deployment patterns and operating model.

9. MVP scope

- One customer Azure/Microsoft tenant

- One Foundry resource, controlled project structure

- AAF web portal authenticated with Entra ID

- 5–8 agent templates

- Natural-language use-case description

- Department + agent type + knowledge + tool + audience dropdowns

- Approved tool catalog, 5–10 tools

- Automated blueprint generation

- Policy validation

- Human approval workflow

- Foundry agent creation and versioning

- Teams as first consumption channel

- Basic evaluation and monitoring

- Agent inventory + owner/review-date dashboard

10. Work breakdown

Phase 0 — Foundations

Azure tenant, CI/CD, repo skeleton

Resource group structure (dev/test/prod), Entra app registrations, GitHub repo, CI/CD pipeline deploying a hello-world Function + static site.

Phase 1 — Identity & shell UI

The Factory app skeleton

Entra ID auth (MSAL), routing through all 10 UX pages as empty forms, no real logic yet.

Phase 2 — Blueprint schema & NLP layer

Natural language → structured blueprint

Define the Agent Blueprint JSON schema, build the prompt + structured-output call constrained by templates/catalogs so it can't invent connectors or permissions.

Phase 3 — Policy engine & catalogs

The governance gate, in code

Implement the 14-point governance checklist against small catalogs of approved sources/tools; Azure API Center as the tool inventory.

Phase 4 — Foundry integration

Blueprint → real agent

Functions/App Service calling Foundry Agent Service APIs: create agent, attach knowledge, attach tools, create dev/test version.

Phase 5 — Approval workflow & publish

Human-in-the-loop, Teams

Approval UI/notifications, versioning, publish pipeline to Teams via Foundry's GA publish-to-Teams/Copilot path.

Phase 6 — Lifecycle & observability

Dashboard, monitoring

Agent inventory dashboard, Azure Monitor/App Insights wiring, basic eval hooks, owner/review-date tracking; Agent 365 once budget allows.

11. Timeline (self-paced, fast)

| Phase | Fast-pace estimate | Done when… |
| --- | --- | --- |
| 0. Foundations | 3–5 days | Hello-world deploys via CI/CD |
| 1. Identity & shell | 1–1.5 weeks | Login works, all 10 pages routable |
| 2. Blueprint & NLP | 2–3 weeks | Plain-language input → valid schema-conforming blueprint |
| 3. Policy engine & catalogs | 2 weeks | Blueprint auto-approved/rejected/flagged against a real catalog |
| 4. Foundry integration | 2–3 weeks | Approved blueprint creates a running test agent in Foundry |
| 5. Approval & Teams publish | 1.5–2 weeks | Human approves; agent usable in Teams |
| 6. Lifecycle & observability | 1.5–2 weeks | Dashboard shows agents, owners, status, usage signal |
| Total to working MVP | ~11–15 weeks | 5–8 templates, end-to-end flow, Teams-only channel |

Highest slippage risk: Phase 2 (NLP reliability) and Phase 4 (Foundry API surface). Worth a small early spike on both rather than waiting for their scheduled phase.

12. Tech stack

| Layer | Pick | Why |
| --- | --- | --- |
| Factory frontend | React + TypeScript on Azure Static Web Apps (free tier) | Free tier covers MVP; pairs with Functions backend |
| Backend/orchestration | Azure Functions + Azure API Management (Consumption) | Serverless, near-zero idle cost, matches architecture |
| Identity | Microsoft Entra ID + MSAL.js | Required for Foundry/Teams integration anyway |
| Schema validation | Pydantic (Python) | Free, enforces blueprint schema server-side |
| Policy engine | Hand-rolled rules module first; Azure Policy later | Don't over-engineer for MVP |
| AI/agent platform | Microsoft Foundry Agent Service | Core requirement, GA since March 2026 |
| Tool catalog | Azure API Center (Free plan) | Zero cost, does the discovery job needed |
| Knowledge/data | SharePoint + Azure AI Search (free tier for dev) | Matches architecture; fine until real document volume |
| Database | Azure Cosmos DB free tier (1000 RU/s + 25GB) or Azure SQL serverless free tier | Genuinely free always-on tiers |
| Secrets | Azure Key Vault | Needed the moment real credentials show up |
| CI/CD | GitHub Actions | Free for small repos, deploys to Azure directly |
| Design/prototyping | Figma (free tier) | Mock the 10-page UI before coding it |
| Project tracking | GitHub Projects or Trello (free) | No paid tooling needed yet |
| Governance (post-MVP) | Agent 365 | Real line item (~$15/user/mo standalone); bring in once past solo-dev MVP |

13. Microsoft service notes (researched)

Foundry Agent Service GA

Core AI/agent runtime

Reached general availability in March 2026 with end-to-end private networking, Voice Live integration, expanded MCP authentication, GA evaluations with continuous monitoring, and hosted agent deployments across six new Azure regions. In June 2026, Claude became GA inside Foundry (Messages API, prompt caching, extended thinking, tool streaming), and Foundry agents gained GA publishing straight into Microsoft 365 Copilot and Teams — so the "Teams as first channel" MVP goal is now a governed first-party pipeline rather than a custom integration.

Agent 365 GA — paid

Tenant-wide agent governance / registry

GA since May 1, 2026. Standalone pricing is $15/user/month, or bundled into Microsoft 365 E7 at $99/user/month. At GA, admins can install, publish, block, unblock, delete, and assign new owners for agents directly from the registry; it also assigns each agent its own Entra ID. This is a real budget line, not a free dev tool — worth bringing in once governance needs to be tenant-wide rather than during solo MVP development.

Azure API Center Free plan available

Tool/API catalog

Design-time API governance and centralized discovery — exactly the "tool catalog" layer the architecture needs. Has a genuine Free plan (no Microsoft support on that tier, but functionally enough for a 5–10 tool MVP catalog). Distinct from Azure API Management, which is the runtime gateway.

Azure Functions & Azure API Management

Orchestration layer

Functions (Consumption plan has a free monthly grant) hosts the blueprint-assembly and policy-check logic. APIM fronts it as a governed gateway; its Consumption tier is usage-based and cheap at MVP scale — don't reach for the Developer/Standard tiers until you need policies like rate limiting or OAuth validation at the gateway itself.

Microsoft Entra ID

Identity backbone

Handles SSO, groups, RBAC, Conditional Access, and both user and agent identity (Agent 365 assigns each agent an Entra ID). Free tier (Entra ID Free) covers basic app registration and group-based access for MVP; Conditional Access policies require P1/P2 licensing — relevant once the customer tenant needs them, not for your own dev tenant.

Microsoft Purview

Data governance, DLP, sensitivity labels

Supplies data classification and DLP enforcement the policy engine checks against (the "could this agent access personal/financial/health data" gate). Purview's AI-specific governance features (for Copilot/agent data flows) have been evolving quickly through 2025–2026 — worth a fresh docs check closer to Phase 3/6 rather than relying on older material.

Azure Key Vault

Secrets & certificates

Standard tier has a generous free-tier-equivalent pricing model (pay per operation, trivial at dev scale). Prefer Managed Identities over stored secrets wherever Functions/APIM talk to Foundry or other Azure services — avoids needing Key Vault for most internal service-to-service auth.

SharePoint / Microsoft Graph

Knowledge source

Primary enterprise knowledge source for Knowledge Assistant-type agents, accessed via Graph with permission scoping so agents only see what their audience is entitled to. Needs a real Microsoft 365 tenant (not just an Azure subscription) to test against meaningfully.

Microsoft Defender

Security monitoring

Covers runtime security signals — prompt injection, data exfiltration via tool calls, anomalous agent behavior — and integrates with Agent 365's "secure" pillar. Defender for AI / Defender for Cloud Apps coverage of agents is a fast-moving area; check current docs before Phase 6 rather than assuming older capability descriptions still hold.

Azure AI Search

Retrieval/grounding

Backs RAG-style grounding for Knowledge Assistant agents when raw SharePoint/Graph search isn't precise enough. Has a free tier (small index size, fine for MVP-scale testing) before needing Basic/Standard.

Application Insights / Azure Monitor

Observability

Captures Factory app telemetry (errors, latency, usage) separately from Foundry's own agent-level tracing/evaluation — the architecture needs both, piped into one dashboard for Phase 6. Has a free monthly data allowance generous enough for MVP telemetry volume.

Power Platform

Low-code workflow option

Optional: useful if a business workflow (e.g. the approval routing or a notification step) is better expressed as a Power Automate flow than custom code. Not core to the MVP — treat as a later convenience rather than a Phase 0–6 dependency.

14. Research checklist

Topics flagged for a closer look, with current status:

| Service | Status |
| --- | --- |
| Foundry Agent Service | Verified current (GA, March 2026) — notes above |
| Agent 365 | Verified current (GA, May 2026, pricing) — notes above |
| Azure API Center | Verified current (Free plan exists) — notes above |
| Azure Functions | Stable service, general knowledge applied — light check before Phase 0 pricing tiers |
| Azure API Management | Stable service, general knowledge applied — check Consumption tier limits before Phase 0 |
| Microsoft Entra ID | Stable service, general knowledge applied — check Conditional Access licensing before customer deployment |
| Microsoft Purview | Needs fresh check — AI/agent-specific governance features moving fast |
| Azure Key Vault | Stable service, general knowledge applied |
| SharePoint / Graph | Stable service, general knowledge applied — check Graph permission scopes before Phase 4 |
| Microsoft Defender | Needs fresh check — Defender-for-AI/agent coverage moving fast, relevant for Phase 6 |
| Azure AI Search | Stable service, general knowledge applied — check free-tier index limits |
| Application Insights | Stable service, general knowledge applied |
| Power Platform | Stable service, general knowledge applied — optional dependency only |

15. Open questions

- Which customer tenant (if any) is the actual target for the first real deployment, vs. building against your own dev tenant only?

- Does the dev tenant have a real Microsoft 365/SharePoint presence, or does Phase 4+ need a seeded test tenant?

- Backend language choice: Node.js or Python for Azure Functions — not yet decided.

- When does Agent 365 licensing get introduced — MVP, or only once there's a paying customer tenant?

16. Change log

2026-10-03 — Initial document created from the requirements discussion: concept, architecture, UX flow, blueprint schema, governance gate, approval model, work breakdown, timeline, tech stack, and Microsoft service research.